Silver Creek Irrigation District
SCIDAZ.com
silvercreekid11@gmail.com
Board Meeting Agenda 8/5/2025, 5:00PM

- Call to Order – 5:02pm

- Prayer – Vance

- Roll Call – Vance, Kyle, Ross, Terry

- Call to the Public for items not on the agenda. Individuals may address the Board on any relevant issue for 5 minutes. At the close of the call to the public, Board members may respond to criticism, ask staff to review a matter, or ask that a matter be placed on a future agenda.

- Approval of July minutes. – Terry motions, Vance seconded. All in favor

- Lake Reports and Water Measurements

| Daggs | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Depth (ft) | 25 | 27 | 28 | 29.6 | 29.4 | 29 | 28.5 | 27.75 |  |  |  |  |
| Leak (gpm) |  | 0 | 0 | 0 | 0 | 0 | 0 | 0 |  |  |  |  |
| 2024 | 27.5 | 29.5 | 31 | 35 | 34.25 | 33 | 31 | 29 | 24.5 | 20 | 21 | 23 |
| 2023 | 33 | 35 | 36 | Full | 36 | 34 | 32.5 | 31.5 | 28 | 25 | 25 | 26 |
| Fish Hatchery |  |  |  |  |  |  |  |  |  |  |  |  |
| Flow In | 554.6/ 1.4 | 540.5 / 1.6 | 526.4 / 1.4 | 502.4 / 1.4 | 514.4 / 1.4 | 520 / 1.4 | 518.4 / 1.4 | 537 / 1.4 |  |  |  |  |
| Flow Out | 710.6/ 3 | 697.9 / 3 | 695.4 / 3 | 646.9 / 3 | 678.2 / 3 | 658 / 3 | 667 / 3 | 669 / 3 |  |  |  |  |
| Rainbow Springs | 391.7/ 0.46 | 387.6 / 0.46 | 382.7 / 0.46 | open | 414.3 / 0.46 | 420 / 0.46 | 460 / 0.46 | 434 / 0.46 |  |  |  |  |
| Silver Creek Blvd | 1.14 | 1.14 | 1.14 | 1.14 | 1.16 | 1.14 | 0..88 | 1.16 |  |  |  |  |

- Water Issues?

  - Norman Baldwin – valve Ross wants to get going on that in the next couple of months. We will do it when the excavator gets to that part of the ditch. Need two 21” couplers, 21” bolted coupler. If he is going to use it this year, then Ross would be more concerned about getting it in this year. Kyle says that he would be farming it, and he’s not too concerned about getting it done this year. Ross has a list of parts that it would take to get it installed. Norman was told that we would provide the T and the labor to get that put in. Ross did order a saddle that could go in place of a T.

  - Randy Flake – valve Need to dig down and see what size pipe. Randy will pay for parts.

  - GPR – Ross wants to contact the people that made it so he can get trained on how to use it. Ross is going to call the company to get some training on it

  - East Taylor open ditch cleaning – Kyle asked about spraying trees. Ross says that there are some bigger trees in there, so we might need to get a cutting company in there to clear them out. Vance called Greg to see what stuff they put on stumps so the trees don’t grow back. Greg found the weed killer that we can buy.

  - Ty Lynn – in line valve is leaking

- Lake and pumping strategies – open/closed? 
Decide whether or not to shut off some wells at September meeting.
         Mormon Lake diversion – closed
         Mormon Lake outlet – closed
         Ortega structure – closed
         White Mountain Lake to Mexican – closed
         Schoens – closed

- WML dam rip rap project
Donald Perkins says that the county is willing, but they would need an engineer to sign off on anything. Getting the county and an engineer involved would cost more than it would be worth to have them do it.

- Delinquent payments

  - Report from QB –

- Ross Willis, District Foreman report
 Uncovered pipe on E Snowflake ditch – Ross went and checked it out. Worried about the open pipe, and it’s getting to be about 10’ from our air vent. Do we need to dump some rip rap and slurry so it doesn’t come any closer?

- Lecia Muder, District secretary report
Nothing to add

- Kyle Baldwin, Report or instruction to staff
Nothing to add

- Terry Stratton, Report or instruction to staff
Nothing to add

- Vance Muder, Report or instruction to staff
Nothing to add

- Next Meeting September 2, 2025 at 5:00pm

- Adjourn – 5:58pm